Gantt Chart – Group A6

| Task / Week | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Understand project requirements |  |  |  |  |  |  |  |  |  |  |  |
| Analyse system functions |  |  |  |  |  |  |  |  |  |  |  |
| Design Login & Registration UI |  |  |  |  |  |  |  |  |  |  |  |
| Design Chat Module UI |  |  |  |  |  |  |  |  |  |  |  |
| Design Community Module UI |  |  |  |  |  |  |  |  |  |  |  |
| Design Family Module UI |  |  |  |  |  |  |  |  |  |  |  |
| Design Profile Module UI |  |  |  |  |  |  |  |  |  |  |  |
| Review & Improve UI Consistency |  |  |  |  |  |  |  |  |  |  |  |
| Draw Use Case Diagram |  |  |  |  |  |  |  |  |  |  |  |
| Draw Activity Diagram |  |  |  |  |  |  |  |  |  |  |  |
| Draw ER Diagram |  |  |  |  |  |  |  |  |  |  |  |
| Draw Class Diagram |  |  |  |  |  |  |  |  |  |  |  |
| Draw System Architecture Diagram |  |  |  |  |  |  |  |  |  |  |  |
| Build Flutter Project Structure |  |  |  |  |  |  |  |  |  |  |  |
| Develop Initial Flutter Pages |  |  |  |  |  |  |  |  |  |  |  |
| UI Optimisation & Bug Fixing |  |  |  |  |  |  |  |  |  |  |  |

Legend: Blue cells indicate the planned working weeks for each task.

Progress Summary

By Week 12, I completed the UI wireframe design for the main modules of the Global Village mobile application, including Login, Chat, Community, Family, and Profile. From Week 6 to Week 8, I was responsible for producing the system design diagrams, including the Use Case Diagram, Activity Diagram, ER Diagram, Class Diagram, and System Architecture Diagram. From Week 8 and week9  onwards, we started building the Flutter project structure and implementing the initial UI pages. During the final stage, I focused on refining the interface, improving user interactions, and ensuring consistency across the entire application.

Current Week 9 Status

UI wireframes completed.

Use Case Diagram completed.

Activity Diagram completed.

ER Diagram completed.

Class Diagram completed

Flutter project structure in process